META ADS AUDIT SAAS

Production Fix Implementation Plan

Based on Production Readiness Audit  |  March 20, 2026

Payment / Stripe integration: DEFERRED to end

Scope of this plan This plan covers every production-blocking issue from the audit EXCEPT Stripe/billing integration (deferred). Items are grouped by phase. Each task includes the exact files to edit and precise implementation steps. Phases: 1=Security & Critical Bugs ¦ 2=Auth Hardening ¦ 3=Async Pipeline ¦ 4=Frontend/UX Cleanup ¦ 5=DevOps & Observability

# Phase Overview

| Phase | Focus | What Gets Fixed | Est. Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Security & Critical Bugs | Secrets out of Git, DEBUG off, Severity.WARNING crash, Category enum crash, debug routes guarded, fake MVP strings removed from UI | 1-2 days | LAUNCH BLOCKER |
| 2 | Auth Hardening | Email verification, password reset, token refresh, httpOnly cookie (replaces localStorage JWT), email format validation | 3-4 days | LAUNCH BLOCKER |
| 3 | Async Pipeline | Move audit run + AI generation into Celery task, add job polling endpoint, add progress feedback to frontend, AI provider configured | 2-3 days | LAUNCH BLOCKER |
| 4 | Frontend / UX Cleanup | Remove all dev-mode strings, fix landing page CTA + How It Works, fix broken anchor, AI fallback string stripped everywhere, dashboard quick wins, privacy+terms pages | 2 days | HIGH |
| 5 | DevOps & Observability | Production env config, remove Base.metadata.create_all, Sentry error reporting, rate limiting, disable API docs in prod, Redis auth + persistence, worst-performers SQL fix | 1-2 days | HIGH |

# Phase 1 — Security & Critical Bugs

Why first These bugs either crash the rules engine at runtime, expose credentials, or bypass all plan enforcement. None of the other phases matter until these are fixed.

## 1.1  Remove Secrets from Git & Rotate Keys

Files affected: backend/.env  |  .gitignore  |  backend/.env.example

### Step-by-step

- Add backend/.env to .gitignore (it must never be committed again):

# .gitignore — add these lines backend/.env frontend/.env.local .env

- Remove the committed .env from Git history (run once):

git rm --cached backend/.env git rm --cached frontend/.env.local git commit -m 'chore: remove secrets from tracking' # Then rotate all keys (see below)

- Generate a new ENCRYPTION_KEY (Fernet):

python -c "from cryptography.fernet import Fernet; print(Fernet.generate_key().decode())" # Paste output as ENCRYPTION_KEY in your secrets manager / Railway / Fly.io env

- Generate a new SECRET_KEY (JWT):

python -c "import secrets; print(secrets.token_hex(32))" # Paste output as SECRET_KEY in your secrets manager

- Re-encrypt all existing MetaConnection tokens in the database after key rotation (run once on prod DB):

# backend/scripts/reencrypt_tokens.py (create this script) from app.services.crypto import encrypt_token, decrypt_token from app.database import SessionLocal from app.models.meta_connection import MetaConnection db = SessionLocal() for conn in db.query(MetaConnection).all(): try: raw = decrypt_token(conn.encrypted_access_token) # uses OLD key conn.encrypted_access_token = encrypt_token(raw) # uses NEW key except Exception: pass # invalid token — user will need to reconnect db.commit()

- Update backend/.env.example to have placeholder values only (never real keys):

SECRET_KEY=<generate: python -c 'import secrets; print(secrets.token_hex(32))'> ENCRYPTION_KEY=<generate: python -c 'from cryptography.fernet import Fernet; print(Fernet.generate_key().decode())'> AI_API_KEY=<your-openai-or-anthropic-key>

## 1.2  Set DEBUG=false and Fix Entitlement Bypass

Files affected: backend/.env  |  backend/app/config.py  |  backend/app/services/entitlements.py

### The bug

In entitlements.py lines 55-67, when settings.debug is True, every user gets plan_tier='premium' with unlimited everything. Since DEBUG=true is committed to .env, every deployed instance defaults to premium for all users.

### Fix

- Set in production environment (not in .env file):

DEBUG=false

- Also add a guard so debug mode can never be enabled from an env file in production — only via an explicit build flag. In config.py, add:

# backend/app/config.py — add this validator @field_validator('debug', mode='before') @classmethod def no_debug_in_prod(cls, v: bool, info) -> bool: import os if os.getenv('ENVIRONMENT', 'development') == 'production' and v: return False # silently disable debug in production return v

## 1.3  Fix Severity.WARNING and Category.CTR/FREQUENCY Crash (Critical Runtime Bug)

Files affected: backend/app/engine/rules/ctr_rules.py  |  frequency_rules.py  |  cpa_rules.py  |  spend_rules.py  |  backend/app/engine/types.py

### The bugs — 3 separate issues

- Bug 1 — Severity.WARNING does not exist. The Severity enum has only LOW, MEDIUM, HIGH, CRITICAL. Using Severity.WARNING raises AttributeError at import time, crashing all rule evaluation.

- Bug 2 — Category.CTR does not exist in the Category enum. ctr_rules.py uses Category.CTR which will raise AttributeError.

- Bug 3 — Category.FREQUENCY does not exist. frequency_rules.py uses Category.FREQUENCY.

- Bug 4 — All rule files import AccountSnapshot but the correct type is AccountAuditSnapshot (from types.py line 122). This will fail at import if Python checks the type annotation strictly.

### Fix — types.py: add missing enum members

# backend/app/engine/types.py class Severity(str, Enum): LOW = "low" MEDIUM = "medium" WARNING = "medium" # alias — WARNING maps to MEDIUM severity HIGH = "high" CRITICAL = "critical" class Category(str, Enum): PERFORMANCE = "performance" BUDGET = "budget" TREND = "trend" ACCOUNT = "account" STRUCTURE = "structure" OPPORTUNITY = "opportunity" PLACEMENT = "placement" CTR = "ctr" # add FREQUENCY = "frequency" # add CPA = "cpa" # add (used in cpa_rules.py)

- Also update PILLARS in scoring.py to include CTR, FREQUENCY, CPA categories so findings in those categories get scored:

# backend/app/engine/scoring.py — update PILLARS dict PILLARS = { "acquisition": ("Acquisition Efficiency", 0.22, {Category.PERFORMANCE, Category.ACCOUNT, Category.CTR}), "conversion": ("Conversion Efficiency", 0.28, {Category.PERFORMANCE, Category.OPPORTUNITY, Category.CPA}), "budget": ("Budget Allocation", 0.20, {Category.BUDGET, Category.OPPORTUNITY}), "trend": ("Trend Stability", 0.15, {Category.TREND, Category.FREQUENCY}), "structure": ("Structure & Hygiene", 0.15, {Category.STRUCTURE, Category.PLACEMENT}), }

- Fix the AccountSnapshot import alias in all rule files — change import line from:

from app.engine.types import AccountSnapshot, Finding, Severity, Category # change to: from app.engine.types import AccountAuditSnapshot as AccountSnapshot, Finding, Severity, Category

This change needs to be made in: ctr_rules.py, frequency_rules.py, cpa_rules.py, spend_rules.py, and any other rule file using AccountSnapshot.

### Also fix CampaignAuditMetrics attribute mismatches in rule files

The rule files access c.avg_ctr, c.avg_frequency, c.daily_ctr, c.daily_frequency. The actual CampaignAuditMetrics dataclass has: ctr (not avg_ctr), frequency (not avg_frequency), daily_points (not daily_ctr/daily_frequency).

# In CampaignAuditMetrics, add these convenience properties # backend/app/engine/types.py — add to CampaignAuditMetrics dataclass: @property def avg_ctr(self) -> float: return self.ctr @property def avg_frequency(self) -> float: return self.frequency @property def daily_ctr(self) -> list[float]: return [p.ctr for p in self.daily_points] @property def daily_frequency(self) -> list[float]: return [p.frequency for p in self.daily_points]

## 1.4  Guard Debug Routes in Production

Files affected: backend/app/routes/debug.py  |  backend/app/main.py

- Option A (recommended) — Conditionally register the debug router only when DEBUG=true:

# backend/app/main.py — change the debug router registration: if settings.debug: app.include_router(debug.router, prefix="/api")

- Option B — Add a settings.debug check to every debug endpoint (belt-and-suspenders):

# backend/app/routes/debug.py — add to top of each route: if not settings.debug: raise HTTPException(status_code=404, detail="Not found")

- The /debug/reset-imported-data endpoint in particular should also require DEBUG mode — a non-debug authenticated user wiping their own data is fine, but this endpoint currently has no guard at all.

## 1.5  Remove Base.metadata.create_all() from main.py

Files affected: backend/app/main.py

- Remove line 117 from main.py:

# DELETE this line from backend/app/main.py: Base.metadata.create_all(bind=engine) # Alembic manages schema. Run migrations at deploy time instead: # alembic upgrade head

- Add alembic upgrade head to your deployment startup script or Docker entrypoint:

# backend/Dockerfile — update CMD or entrypoint: CMD ["sh", "-c", "alembic upgrade head && uvicorn app.main:app --host 0.0.0.0 --port 8000"]

## 1.6  Add File Content-Type Verification on Upload

Files affected: backend/app/services/csv_import.py

Currently only the file extension is checked. A malicious actor can rename a binary file to .csv and it will be loaded into memory.

# Add to requirements.txt: python-magic==0.4.27 # backend/app/services/csv_import.py — add at start of import_report(): import magic ALLOWED_MIME_TYPES = { 'text/plain', 'text/csv', 'application/csv', 'application/vnd.ms-excel', 'application/vnd.openxmlformats-officedocument.spreadsheetml.sheet', 'application/octet-stream', # some systems report xlsx as this } detected_mime = magic.from_buffer(content_bytes[:2048], mime=True) if detected_mime not in ALLOWED_MIME_TYPES: raise HTTPException( status_code=status.HTTP_400_BAD_REQUEST, detail={'detail': f'File type not allowed: {detected_mime}', 'code': 'REPORT_INVALID_MIME'}, )

# Phase 2 — Auth Hardening

Why this phase JWT in localStorage is XSS-vulnerable. There is no email verification. Users who forget passwords are permanently locked out. These block real user trust.

## 2.1  Move JWT to httpOnly Cookie (Replace localStorage)

Files affected: backend/app/routes/auth.py  |  backend/app/middleware/deps.py  |  frontend/src/lib/auth.ts  |  frontend/src/lib/api.ts

### Backend changes

# backend/app/routes/auth.py — update login and register to set cookie: from fastapi import Response @router.post('/login', response_model=UserResponse) def login(payload: LoginRequest, response: Response, db: Session = Depends(get_db)): user = authenticate_user(db, payload.email, payload.password) if not user: raise HTTPException(401, detail={'detail': 'Invalid credentials', 'code': 'AUTH_INVALID_CREDENTIALS'}) token = create_access_token(data={'sub': user.id}) response.set_cookie( key='access_token', value=token, httponly=True, secure=True, # HTTPS only in production samesite='lax', max_age=settings.access_token_expire_minutes * 60, ) return UserResponse.model_validate(user) # Same pattern for /register # Add a logout endpoint: @router.post('/logout') def logout(response: Response): response.delete_cookie('access_token') return {'ok': True}

Update deps.py to read token from cookie as primary source, Bearer header as fallback (for API clients):

# backend/app/middleware/deps.py from fastapi import Cookie def get_current_user( request: Request, credentials: HTTPAuthorizationCredentials ¦ None = Depends(security), access_token: str ¦ None = Cookie(default=None), db: Session = Depends(get_db), ) -> User: token = None if credentials: token = credentials.credentials elif access_token: token = access_token if not token: raise HTTPException(401, detail={'detail': 'Not authenticated', 'code': 'AUTH_REQUIRED'}) # ... rest of JWT decode unchanged

### Frontend changes

# frontend/src/lib/auth.ts — simplify: no more token in localStorage # The cookie is httpOnly so JS cannot read it. # Only store the user profile in sessionStorage for display: export function setAuth(user: User): void { if (!hasWindow()) return; sessionStorage.setItem(USER_KEY, JSON.stringify(user)); } export function clearAuth(): void { if (!hasWindow()) return; sessionStorage.removeItem(USER_KEY); } export function isAuthenticated(): boolean { return Boolean(getUser()); // presence of user object = authenticated } # frontend/src/lib/api.ts — remove Authorization header logic: # Replace: baseHeaders.set('Authorization', `Bearer ${authToken}`); # With: (remove this block entirely) # Add credentials: 'include' to fetch call so cookie is sent: response = await fetch(url, { credentials: 'include', headers: baseHeaders, ...rest, });

## 2.2  Add Email Verification on Register

Files affected: backend/app/models/user.py  |  backend/app/routes/auth.py  |  backend/app/services/auth.py  |  new: backend/app/services/email.py

### Database change — add email_verified column

# backend/app/models/user.py — add field: email_verified: Mapped[bool] = mapped_column(Boolean, default=False) email_verify_token: Mapped[str ¦ None] = mapped_column(String(128), nullable=True) # Create a new Alembic migration: # alembic revision --autogenerate -m 'add_email_verification'

### Email service (minimal — can use SMTP or SendGrid)

# backend/app/services/email.py import smtplib, secrets from email.mime.text import MIMEText from app.config import get_settings settings = get_settings() def generate_verify_token() -> str: return secrets.token_urlsafe(32) def send_verification_email(to_email: str, token: str) -> None: verify_url = f'{settings.frontend_app_url}/verify-email?token={token}' body = f'Click to verify your email: {verify_url}' msg = MIMEText(body) msg['Subject'] = 'Verify your Meta Ads Audit account' msg['From'] = settings.smtp_from msg['To'] = to_email with smtplib.SMTP(settings.smtp_host, settings.smtp_port) as smtp: smtp.starttls() smtp.login(settings.smtp_user, settings.smtp_password) smtp.send_message(msg) def send_reset_email(to_email: str, token: str) -> None: reset_url = f'{settings.frontend_app_url}/reset-password?token={token}' body = f'Click to reset your password: {reset_url} (expires in 1 hour)' msg = MIMEText(body) msg['Subject'] = 'Reset your Meta Ads Audit password' msg['From'] = settings.smtp_from msg['To'] = to_email with smtplib.SMTP(settings.smtp_host, settings.smtp_port) as smtp: smtp.starttls() smtp.login(settings.smtp_user, settings.smtp_password) smtp.send_message(msg)

### Auth routes — register, verify, forgot-password, reset-password

# backend/app/routes/auth.py — update register: @router.post('/register', ...) def register(payload: UserCreate, response: Response, db: Session = Depends(get_db)): if get_user_by_email(db, payload.email): raise HTTPException(409, detail={...}) token = generate_verify_token() user = create_user(db, payload, verify_token=token) try: send_verification_email(user.email, token) except Exception: pass # don't block registration if email fails return {'message': 'Check your email to verify your account'} # Add verify endpoint: @router.get('/verify-email') def verify_email(token: str, response: Response, db: Session = Depends(get_db)): user = db.query(User).filter(User.email_verify_token == token).first() if not user: raise HTTPException(400, detail={'detail': 'Invalid or expired token', 'code': 'VERIFY_INVALID'}) user.email_verified = True user.email_verify_token = None db.commit() # Set auth cookie and redirect to dashboard jwt = create_access_token(data={'sub': user.id}) response.set_cookie('access_token', jwt, httponly=True, secure=True, samesite='lax') return {'verified': True} # Add forgot-password: @router.post('/forgot-password') def forgot_password(email: str, db: Session = Depends(get_db)): user = get_user_by_email(db, email) if user: # always return 200 to prevent email enumeration token = generate_verify_token() user.email_verify_token = token db.commit() send_reset_email(user.email, token) return {'message': 'If that email exists, a reset link has been sent'} # Add reset-password: @router.post('/reset-password') def reset_password(token: str, new_password: str, db: Session = Depends(get_db)): user = db.query(User).filter(User.email_verify_token == token).first() if not user: raise HTTPException(400, detail={'detail': 'Invalid or expired token', 'code': 'RESET_INVALID'}) user.hashed_password = hash_password(new_password) user.email_verify_token = None db.commit() return {'message': 'Password updated'}

### Unverified user guard in deps.py

# backend/app/middleware/deps.py — add after user lookup: if not user.email_verified and not settings.debug: raise HTTPException( status_code=status.HTTP_403_FORBIDDEN, detail={'detail': 'Email not verified', 'code': 'EMAIL_NOT_VERIFIED'}, )

### Config additions

# backend/app/config.py — add SMTP settings: smtp_host: str = 'smtp.gmail.com' smtp_port: int = 587 smtp_user: str = '' smtp_password: str = '' smtp_from: str = 'noreply@yourdomain.com'

### Frontend — add verify-email and reset-password pages

- Create frontend/src/app/verify-email/page.tsx — reads ?token from URL, calls GET /api/proxy/auth/verify-email?token=..., on success redirects to /dashboard

- Create frontend/src/app/forgot-password/page.tsx — email input form, calls POST /api/proxy/auth/forgot-password

- Create frontend/src/app/reset-password/page.tsx — reads ?token from URL, new password form, calls POST /api/proxy/auth/reset-password

- Add 'Forgot password?' link to the login AuthCard component

## 2.3  Add Email Format Validation

Files affected: backend/app/schemas/auth.py

# backend/app/schemas/auth.py — update UserCreate: from pydantic import EmailStr class UserCreate(BaseModel): email: EmailStr # validates format automatically password: str full_name: str ¦ None = None

# Phase 3 — Async Audit Pipeline

Why this phase The audit run + AI generation are synchronous blocking HTTP calls. A real account with 50+ campaigns + a 30-second OpenAI call will time out every time. The Celery infrastructure already exists — this is wiring it up for the audit flow.

## 3.1  Move audit run into a Celery task

Files affected: backend/app/tasks/ (new file audit.py)  |  backend/app/routes/audit.py  |  backend/app/models/audit.py

### Add job status tracking to AuditRun model

# backend/app/models/audit.py — add to AuditRun: job_status: Mapped[str] = mapped_column(String(20), default='pending') # pending¦running¦completed¦failed job_error: Mapped[str ¦ None] = mapped_column(Text, nullable=True) celery_task_id: Mapped[str ¦ None] = mapped_column(String(64), nullable=True) # Create migration: alembic revision --autogenerate -m 'add_audit_job_status'

### Create the Celery audit task

# backend/app/tasks/audit.py from app.celery_app import celery from app.database import SessionLocal from app.engine.orchestrator import run_audit from app.models.audit import AuditRun from app.services.ai_summary import AISummaryService from app.logging_config import get_logger logger = get_logger(__name__) @celery.task(bind=True, max_retries=1) def run_audit_task(self, audit_run_id: str, ad_account_id: str, user_id: str): db = SessionLocal() try: run = db.query(AuditRun).filter(AuditRun.id == audit_run_id).first() if not run: return run.job_status = 'running' db.commit() # Run deterministic rules + scoring (already implemented) completed_run = run_audit(db, ad_account_id, user_id) # Generate AI summary AISummaryService.generate_for_run(db, completed_run, regenerate=False) completed_run.job_status = 'completed' db.commit() logger.info('audit.completed', extra={'audit_run_id': audit_run_id}) except Exception as exc: logger.exception('audit.task_failed', extra={'audit_run_id': audit_run_id}) if run: run.job_status = 'failed' run.job_error = str(exc)[:1000] db.commit() raise finally: db.close()

### Update POST /audit/run to return immediately with job_id

# backend/app/routes/audit.py — replace run_new_audit: from app.tasks.audit import run_audit_task @router.post('/run', status_code=status.HTTP_202_ACCEPTED) def run_new_audit(current_user: User = Depends(get_current_user), db: Session = Depends(get_db)): entitlements = EntitlementService.get_entitlements(db, current_user.id) EntitlementService.enforce_report_quota(db, current_user.id, entitlements) account = _get_selected_account(db, current_user.id) # Create a placeholder AuditRun row immediately from app.models.audit import AuditRun from datetime import date placeholder = AuditRun( user_id=current_user.id, ad_account_id=account.id, job_status='pending', health_score=0, total_spend=0, total_wasted_spend=0, total_estimated_uplift=0, findings_count=0, campaign_count=0, ad_set_count=0, ad_count=0, analysis_start=date.today(), analysis_end=date.today(), ) db.add(placeholder) db.commit() db.refresh(placeholder) task = run_audit_task.delay(placeholder.id, account.id, current_user.id) placeholder.celery_task_id = task.id db.commit() return {'job_id': placeholder.id, 'status': 'pending'}

### Add GET /audit/job/{job_id} polling endpoint

# backend/app/routes/audit.py — add: @router.get('/job/{job_id}') def get_audit_job_status(job_id: str, current_user: User = Depends(get_current_user), db: Session = Depends(get_db)): run = db.query(AuditRun).filter(AuditRun.id == job_id, AuditRun.user_id == current_user.id).first() if not run: raise HTTPException(404, detail={'detail': 'Job not found', 'code': 'JOB_NOT_FOUND'}) entitlements = EntitlementService.get_entitlements(db, current_user.id) return { 'job_id': run.id, 'status': run.job_status, # pending ¦ running ¦ completed ¦ failed 'error': run.job_error, 'result': _serialize(run, entitlements) if run.job_status == 'completed' else None, }

### Frontend: poll for job status after audit run

# frontend/src/app/dashboard/audits/page.tsx — update runAudit(): async function runAudit() { setRunning(true); setError(null); try { const { job_id } = await apiFetch<{ job_id: string }>('/audit/run', { method: 'POST' }); // Poll until complete await pollJobUntilDone(job_id); await loadData(); } catch (err) { setError(err instanceof Error ? err.message : 'Audit failed'); } finally { setRunning(false); } } async function pollJobUntilDone(jobId: string) { const maxAttempts = 60; // 60 * 3s = 3 minutes max for (let i = 0; i < maxAttempts; i++) { await new Promise(resolve => setTimeout(resolve, 3000)); const status = await apiFetch<{ status: string; error?: string }>(`/audit/job/${jobId}`); if (status.status === 'completed') return; if (status.status === 'failed') throw new Error(status.error ¦¦ 'Audit failed'); } throw new Error('Audit timed out — please try again'); } // Show progress state while running: {running && <div>Analyzing your account... <span>This takes 15-30 seconds</span></div>}

## 3.2  Connect Real AI Provider

Files affected: backend/.env (production)  |  backend/app/services/ai_summary.py

- In production environment, set:

AI_PROVIDER=openai AI_API_KEY=<your-openai-key> AI_MODEL=gpt-4o-mini

- Remove the 'AI generation fallback used (provider not configured)' string from appearing in ANY output — update _fallback_output to produce clean text:

# backend/app/services/ai_summary.py — update _fallback_output: # Change fallback_reason line from: fallback_reason = f' AI generation fallback used ({reason}).' if reason else '' # To: fallback_reason = '' # Never expose internal failure reason to users

- Also fix the cleanAggregateAiSummary() stripping function — it only runs in one render path. Apply the same strip in audits/page.tsx and anywhere else ai_summary text is rendered:

# frontend/src/lib/audit.ts — export a shared utility: export function cleanAiSummaryText(text: string ¦ null ¦ undefined): string ¦ null { if (!text) return null; return text .replace(/AI generation fallback used \([^)]+\)\.?/gi, '') .replace(/provider not configured\.?/gi, '') .replace(/\s{2,}/g, ' ') .trim() ¦¦ null; } # Use cleanAiSummaryText() everywhere ai_summary text is rendered.

# Phase 4 — Frontend / UX Cleanup

Why this phase The product currently looks like a developer prototype. These changes make it look production-ready to a real user within hours of work.

## 4.1  Remove All Internal Developer Strings

Run this search in the frontend/src directory and fix every match:

# Search for all internal/MVP strings: grep -rn --include='*.tsx' --include='*.ts' \ -e 'MVP' -e 'local MVP' -e 'intentionally' -e 'working.*path' \ -e 'Stripe is' -e 'optional for now' -e 'deterministic' \ -e 'Phase 2' -e 'Phase 3' -e 'Backend entitlements' \ frontend/src/

| File | Current string | Replace with |
| --- | --- | --- |
| settings/page.tsx | 'Local MVP Billing' | 'Plan & Billing' |
| settings/page.tsx | 'Stripe is intentionally skipped...' | DELETE the paragraph entirely |
| settings/page.tsx | 'Data Reset (Debug)' section | Wrap in {process.env.NODE_ENV === 'development' && ...} |
| data-sync.tsx | 'The working local MVP path is...' | DELETE this sentence |
| data-sync.tsx | 'Meta connection is optional for now...' | 'Import a CSV or XLSX export from Ads Manager. Live sync is also available.' |
| data-sync.tsx | 'This MVP should work from uploaded history files alone.' | DELETE |
| audits/page.tsx | 'Deterministic Account Diagnosis' | 'Account Audit Report' |
| audits/page.tsx | 'deterministic audit engine' | 'performance analysis engine' |
| login/page.tsx | 'Phase 2' label in left panel | DELETE or replace with product tagline |
| dashboard/page.tsx | 'For the local MVP, the primary workflow...' | DELETE |
| dashboard/page.tsx | 'The working MVP path is file upload...' | DELETE |

## 4.2  Fix Landing Page

Files affected: frontend/src/components/landing/hero.tsx  |  frontend/src/app/page.tsx

| Area | Task | Exact Implementation Steps |
| --- | --- | --- |
| FRONTEND | Fix broken 'How It Works' CTA | Change onClick: router.push('#how-it-works') → router.push('/register'). Or add a 3-step section below the hero with id='how-it-works'. Do NOT leave a broken anchor. |
| FRONTEND | Fix primary CTA destination | Change router.push('/dashboard') → router.push('/register'). Unauthenticated visitors clicking 'Start Free Audit' should land on the registration form, not inside the app. |
| FRONTEND | Update landing page headline | Change 'Stop wasting money on underperforming ads' → 'Your Facebook Ads have hidden waste. Find it in 60 seconds.' — more specific and outcome-focused. |
| FRONTEND | Update subheadline | Remove reference to 'Connect your Meta Ads account'. Replace with upload-first flow description: 'Upload your Ads Manager export. Get a Health Score, identify wasted spend, and a prioritized fix list — in under a minute.' |
| FRONTEND | Add footer with legal links | Add a minimal footer to src/app/page.tsx with links to /privacy and /terms. Even placeholder pages are better than none. |
| FRONTEND | Add nav 'Pricing' link | Add a link to #pricing or /pricing in the top nav. Without pricing, visitors cannot evaluate the product. |

## 4.3  Improve Loading, Error, and Empty States

Files affected: frontend/src/app/dashboard/page.tsx  |  frontend/src/app/dashboard/audits/page.tsx  |  new: frontend/src/components/ui/spinner.tsx

// frontend/src/components/ui/spinner.tsx (new file) export function Spinner({ label = 'Loading...' }: { label?: string }) { return ( <div className='flex items-center gap-2 text-slate-500 text-sm' role='status' aria-live='polite'> <svg className='animate-spin h-4 w-4 text-brand-600' viewBox='0 0 24 24'> <circle className='opacity-25' cx='12' cy='12' r='10' stroke='currentColor' strokeWidth='4' fill='none'/> <path className='opacity-75' fill='currentColor' d='M4 12a8 8 0 018-8v8z'/> </svg> {label} </div> ); } // Replace all instances of: // <div className='py-20 text-center text-sm text-slate-500'>Loading dashboard...</div> // With: // <div className='flex justify-center py-20'><Spinner label='Loading dashboard...' /></div>

- Add a retry button to all error states — replace the static error div with:

// Instead of just showing error text, add a retry button: {error && ( <div className='rounded-2xl border border-rose-200 bg-rose-50 p-4 flex items-center justify-between'> <p className='text-sm text-rose-700'>{error}</p> <button onClick={() => void load()} className='text-sm font-semibold text-rose-700 underline'> Retry </button> </div> )}

## 4.4  Add Privacy Policy and Terms of Service Pages

Files affected: new files frontend/src/app/privacy/page.tsx  |  frontend/src/app/terms/page.tsx

- Create minimal but real pages. Required by Meta Platform Policy for any app that accesses ad data.

- Content must include: what data is collected, how it is stored, how long it is retained, how users can request deletion, and a contact email.

- Key privacy policy points for this product: ad account data is stored encrypted, Meta OAuth tokens are encrypted at rest, users can delete their data at any time via account settings, data is not sold or shared with third parties.

// frontend/src/app/privacy/page.tsx — minimal structure: export default function PrivacyPage() { return ( <main className='max-w-3xl mx-auto px-6 py-12'> <h1>Privacy Policy</h1> <p>Last updated: March 2026</p> <h2>What we collect</h2> <p>Email address, name, and advertising performance data you upload or sync from Meta Ads Manager.</p> <h2>How we use it</h2> <p>Solely to generate your audit reports. Your data is never sold or shared.</p> <h2>Data deletion</h2> <p>Email contact@yourdomain.com to request deletion of your account and all associated data.</p> // ... add remaining required sections </main> ); }

# Phase 5 — DevOps & Observability

Why this phase Without these changes you cannot safely deploy, cannot detect errors in production, and cannot scale beyond a single-user instance.

## 5.1  Production Environment Configuration

Files affected: new file backend/.env.production.example  |  docker-compose.yml  |  frontend/.env.production

# backend/.env.production (set via deployment platform, not committed): DEBUG=false ENVIRONMENT=production DATABASE_URL=postgresql://user:pass@managed-db-host:5432/meta_ads_audit SECRET_KEY=<generated> ENCRYPTION_KEY=<generated> REDIS_URL=redis://:password@redis-host:6379/0 CORS_ORIGINS=["https://yourdomain.com"] FRONTEND_APP_URL=https://yourdomain.com META_APP_ID=<real-meta-app-id> META_APP_SECRET=<real-meta-app-secret> META_REDIRECT_URI=https://yourdomain.com/dashboard/meta/callback AI_PROVIDER=openai AI_API_KEY=<openai-key> AI_MODEL=gpt-4o-mini SMTP_HOST=smtp.sendgrid.net SMTP_PORT=587 SMTP_USER=apikey SMTP_PASSWORD=<sendgrid-key> SMTP_FROM=noreply@yourdomain.com SENTRY_DSN=<sentry-dsn>

### Frontend production env

# frontend/.env.production: NEXT_PUBLIC_API_URL=https://yourdomain.com/api/proxy NEXT_PUBLIC_APP_URL=https://yourdomain.com

### Disable FastAPI docs in production

# backend/app/main.py — change app initialization: app = FastAPI( title=settings.app_name, docs_url='/docs' if settings.debug else None, redoc_url='/redoc' if settings.debug else None, openapi_url='/openapi.json' if settings.debug else None, )

## 5.2  Add Rate Limiting

Files affected: backend/requirements.txt  |  backend/app/main.py  |  backend/app/routes/auth.py  |  backend/app/routes/sync.py  |  backend/app/routes/audit.py

# Add to requirements.txt: slowapi==0.1.9 limits==3.7.0 # backend/app/main.py — add limiter: from slowapi import Limiter, _rate_limit_exceeded_handler from slowapi.util import get_remote_address from slowapi.errors import RateLimitExceeded limiter = Limiter(key_func=get_remote_address) app.state.limiter = limiter app.add_exception_handler(RateLimitExceeded, _rate_limit_exceeded_handler) # Apply to auth endpoints: @router.post('/login') @limiter.limit('10/minute') # brute-force protection def login(request: Request, ...) # Apply to upload endpoint: @router.post('/import-report') @limiter.limit('10/minute') # per IP async def import_report_history(request: Request, ...) # Apply to audit run: @router.post('/run') @limiter.limit('5/minute') def run_new_audit(request: Request, ...)

## 5.3  Add Sentry Error Reporting

Files affected: backend/requirements.txt  |  backend/app/main.py  |  frontend/package.json  |  frontend/src/app/layout.tsx

# requirements.txt: sentry-sdk[fastapi]==1.40.6 # backend/app/main.py — add after imports: import sentry_sdk from sentry_sdk.integrations.fastapi import FastApiIntegration from sentry_sdk.integrations.sqlalchemy import SqlalchemyIntegration sentry_dsn = os.getenv('SENTRY_DSN', '') if sentry_dsn: sentry_sdk.init( dsn=sentry_dsn, integrations=[FastApiIntegration(), SqlalchemyIntegration()], traces_sample_rate=0.1, environment=os.getenv('ENVIRONMENT', 'development'), ) # Frontend: npm install @sentry/nextjs # Follow Sentry Next.js wizard: npx @sentry/wizard@latest -i nextjs

## 5.4  Fix Worst-Performers SQL Query (Duplicate Rows)

Files affected: backend/app/routes/audit.py — get_audit_dashboard()

The current query joins campaigns to DailyCampaignInsight without aggregation. A campaign with 90 daily rows appears 90 times in the result. This produces wrong data.

# backend/app/routes/audit.py — replace worst_campaigns query: from sqlalchemy import func # Build a subquery that aggregates per campaign first: campaign_agg = ( db.query( DailyCampaignInsight.campaign_id, func.sum(DailyCampaignInsight.spend).label('spend'), func.sum(DailyCampaignInsight.conversions).label('conversions'), func.avg(DailyCampaignInsight.roas).label('roas'), func.avg(DailyCampaignInsight.ctr).label('ctr'), ) .filter(DailyCampaignInsight.ad_account_id == account.id) .group_by(DailyCampaignInsight.campaign_id) .subquery() ) worst_campaigns = ( db.query(Campaign, campaign_agg) .join(campaign_agg, campaign_agg.c.campaign_id == Campaign.id) .filter(Campaign.ad_account_id == account.id) .order_by(campaign_agg.c.roas.asc(), campaign_agg.c.spend.desc()) .limit(5) .all() ) # Same pattern for worst_adsets

## 5.5  Fix Frontend Build in Docker

Files affected: frontend/Dockerfile  |  docker-compose.yml

Currently docker-compose runs npm run build && npm run start as the container command. Build happens at runtime, wasting startup time and making the container fragile.

# frontend/Dockerfile — use multi-stage build: FROM node:20-alpine AS builder WORKDIR /app COPY package*.json ./ RUN npm ci COPY . . RUN npm run build FROM node:20-alpine AS runner WORKDIR /app ENV NODE_ENV=production COPY --from=builder /app/.next/standalone ./ COPY --from=builder /app/.next/static ./.next/static COPY --from=builder /app/public ./public CMD ["node", "server.js"] # docker-compose.yml — remove the build command override: # DELETE: command: sh -lc 'npm run build && npm run start' # The Dockerfile CMD handles startup

## 5.6  Enable Redis Authentication and Persistence

Files affected: docker-compose.yml  |  Redis configuration

# docker-compose.yml — update redis service: redis: image: redis:7-alpine restart: unless-stopped command: > redis-server --requirepass ${REDIS_PASSWORD} --appendonly yes --appendfsync everysec environment: - REDIS_PASSWORD=${REDIS_PASSWORD} volumes: - redisdata:/data healthcheck: test: ['CMD', 'redis-cli', '-a', '${REDIS_PASSWORD}', 'ping'] # Update REDIS_URL in env to include password: REDIS_URL=redis://:${REDIS_PASSWORD}@redis:6379/0

# Master Task Checklist

Use this as a working checklist. Tick off items as they are completed.

| Done | Phase | Task | Files |
| --- | --- | --- | --- |
| ☐ | P1 | Remove .env from Git + rotate ENCRYPTION_KEY + SECRET_KEY | backend/.env, .gitignore, any secrets manager |
| ☐ | P1 | Set DEBUG=false in production environment | backend/.env (prod), config.py |
| ☐ | P1 | Fix Severity enum: add WARNING as alias for MEDIUM | backend/app/engine/types.py |
| ☐ | P1 | Fix Category enum: add CTR, FREQUENCY, CPA members | backend/app/engine/types.py |
| ☐ | P1 | Fix PILLARS dict to include new categories | backend/app/engine/scoring.py |
| ☐ | P1 | Fix AccountSnapshot import alias in all rule files | ctr_rules.py, frequency_rules.py, cpa_rules.py, spend_rules.py |
| ☐ | P1 | Add avg_ctr, avg_frequency, daily_ctr, daily_frequency properties to CampaignAuditMetrics | backend/app/engine/types.py |
| ☐ | P1 | Guard /api/debug/* routes (only register when DEBUG=true) | backend/app/main.py |
| ☐ | P1 | Remove Base.metadata.create_all() from main.py | backend/app/main.py |
| ☐ | P1 | Add alembic upgrade head to Dockerfile/entrypoint | backend/Dockerfile |
| ☐ | P1 | Add python-magic content-type verification on file upload | backend/app/services/csv_import.py, requirements.txt |
| ☐ | P1 | Clean fallback reason string from ai_summary output | backend/app/services/ai_summary.py |
| ☐ | P2 | Move JWT to httpOnly cookie in login + register endpoints | backend/app/routes/auth.py |
| ☐ | P2 | Update deps.py to read token from cookie (with Bearer fallback) | backend/app/middleware/deps.py |
| ☐ | P2 | Update frontend apiFetch to use credentials: 'include' | frontend/src/lib/api.ts |
| ☐ | P2 | Remove localStorage token storage from auth.ts | frontend/src/lib/auth.ts |
| ☐ | P2 | Add email_verified + email_verify_token columns to User model | backend/app/models/user.py, new migration |
| ☐ | P2 | Create email service (SMTP) | backend/app/services/email.py |
| ☐ | P2 | Add /auth/verify-email endpoint | backend/app/routes/auth.py |
| ☐ | P2 | Add /auth/forgot-password endpoint | backend/app/routes/auth.py |
| ☐ | P2 | Add /auth/reset-password endpoint | backend/app/routes/auth.py |
| ☐ | P2 | Block unverified users from accessing API (except /verify-email) | backend/app/middleware/deps.py |
| ☐ | P2 | Add verify-email page (frontend) | frontend/src/app/verify-email/page.tsx |
| ☐ | P2 | Add forgot-password page (frontend) | frontend/src/app/forgot-password/page.tsx |
| ☐ | P2 | Add reset-password page (frontend) | frontend/src/app/reset-password/page.tsx |
| ☐ | P2 | Add 'Forgot password?' link to AuthCard login form | frontend/src/components/auth/auth-card.tsx |
| ☐ | P2 | Add EmailStr validation to UserCreate schema | backend/app/schemas/auth.py |
| ☐ | P3 | Add job_status, job_error, celery_task_id to AuditRun model + migration | backend/app/models/audit.py, new migration |
| ☐ | P3 | Create run_audit_task Celery task | backend/app/tasks/audit.py (new file) |
| ☐ | P3 | Update POST /audit/run to create placeholder + dispatch task | backend/app/routes/audit.py |
| ☐ | P3 | Add GET /audit/job/{job_id} polling endpoint | backend/app/routes/audit.py |
| ☐ | P3 | Update frontend runAudit() to poll job status | frontend/src/app/dashboard/audits/page.tsx |
| ☐ | P3 | Show progress/loading state while audit runs | frontend/src/app/dashboard/audits/page.tsx |
| ☐ | P3 | Set AI_PROVIDER=openai + AI_API_KEY in production env | backend/.env (prod) |
| ☐ | P3 | Export cleanAiSummaryText() utility and apply everywhere | frontend/src/lib/audit.ts + all pages rendering ai summary |
| ☐ | P4 | Remove all 'Local MVP' / developer strings from all UI files | Multiple frontend files — see Section 4.1 table |
| ☐ | P4 | Fix 'How It Works' CTA (broken anchor) | frontend/src/components/landing/hero.tsx |
| ☐ | P4 | Fix primary CTA destination (/dashboard → /register) | frontend/src/components/landing/hero.tsx |
| ☐ | P4 | Update landing page headline and subheadline | frontend/src/components/landing/hero.tsx |
| ☐ | P4 | Add footer with /privacy and /terms links to landing page | frontend/src/app/page.tsx |
| ☐ | P4 | Replace plain text loading states with Spinner component | dashboard/page.tsx, audits/page.tsx |
| ☐ | P4 | Add retry button to all error states | dashboard/page.tsx, audits/page.tsx |
| ☐ | P4 | Create Privacy Policy page | frontend/src/app/privacy/page.tsx |
| ☐ | P4 | Create Terms of Service page | frontend/src/app/terms/page.tsx |
| ☐ | P5 | Create production .env with all real values (via secrets manager) | backend/.env (prod — not committed) |
| ☐ | P5 | Disable /docs, /redoc, /openapi.json in production | backend/app/main.py |
| ☐ | P5 | Add slowapi rate limiting to auth, upload, audit endpoints | backend/app/main.py, routes/auth.py, routes/sync.py, routes/audit.py |
| ☐ | P5 | Add Sentry to backend | backend/requirements.txt, app/main.py |
| ☐ | P5 | Add Sentry to frontend | frontend/package.json, src/app/layout.tsx |
| ☐ | P5 | Fix worst-performers SQL query (use GROUP BY subquery) | backend/app/routes/audit.py |
| ☐ | P5 | Fix Docker frontend build (multi-stage, no build at startup) | frontend/Dockerfile, docker-compose.yml |
| ☐ | P5 | Enable Redis authentication + AOF persistence | docker-compose.yml |

# Deferred: Payment / Stripe Integration

Deferred by decision Stripe/billing integration is intentionally excluded from this implementation plan. The /billing/dev/plan endpoint will remain available in DEBUG=true mode for testing plan tier switching. In production (DEBUG=false), this endpoint returns 403. Users see plan cards but cannot upgrade — this is acceptable for a closed beta. When ready to add billing: implement Stripe Checkout, handle checkout.session.completed and subscription webhooks, update the Subscription model from webhook events.

End of Implementation Plan

Meta Ads Audit SaaS  |  March 2026  |  46 tasks across 5 phases